Cru2: No Mercy

Design Issues and Proposals

The following are design issues, ranging from questions on how we should proceed with the design of Cru2, to the team structure, and the direction of Loose Cannon.

I. Storyline:

The plot for No Mercy should be set down on paper and agreed upon, before the script is started, and before art and design schedules are drawn up. The plot should be extended to include No Mercy’s mission disk, as well as the skeletal plans for what is intended in No Pity. No Mercy and No Mercy’s Mission disk should be two concise stories that merge to form a whole, rather than two independent stories under the Crusader name.

The storyline for No Mercy needs to be relatively linear due to the expense of video, (both financially, and disk compression.) The entire disk may consist of 20-25 maps, but only half that number will needed in order to complete a play through. The other half can be played during subsequent replays of the game.

II. Branching:

The game should consist of a number of missions that allows the player the option of picking his next mission. The player should be allowed free will (as with Syndicate) to pick and choose his next mission instead of branching the story should the player pass/fail his current mission, (as per Wing Commander.)

This will appeal to players when they wish to replay the game and experiment with different missions. They will not have to “fail” missions in order to see all of the missions. All paths are “winning” paths. Failures during a mission may make the next mission harder, but will not lead the player down a “loosing path” scenario. The mission structure is “Do or Die.”

III. Choosing Paths:

To allow the player to choose his next mission, the player must be informed, (by Maxis, or perhaps a computer interface) as to what are his options. Ely can describe two possible missions as “going up against a WEC stronghold,” and a “mop up operation.” This should allow the player to decide if he wishes do the hard mission, or the easy mission. The player may have options in the form of two ways:

a) He has to perform both missions, but he is allowed to choose which one is first.

b) if he choose the hard mission, they may get the cool weapon that helps them out around mechs in future missions.

Either way, the missions have to link back up from time to time to keep the storyline linear (and economic.)

IV. Mission flow Interface:

Originally, in No Remorse it was proposed that we have a map that we chart the Silencer’s progress on as he travels across the map. This a ditched due to time and art restrictions. Instead we went with a single rebel base, that was returned to after every mission. This in itself lead to many problems, as well as forcing the player to return to the isometric perspective to gain mission briefs, bar stories, and weapons purchase. This interface was quite cumbersome, and needlessly inefficient.

Proposal: We bring back the map concept.  After every mission we use a Wing Commander/Privateer hot spot interface to facilitate mission briefs, subplot storylines, and for purchasing equipment.

In this way we can introduce the map concept, showing the Silencer’s progression as his missions take him from city to city. This will also give the player an excellent chance to see which mission he will want to replay in the future, adding to the game’s replayibility factor. This will also be an excellent chance to use the virtual sets (for the video) as backdrops for use in the hot spot interface, instead of minimizing their detail level by building them in the game’s perspective.

V. Story Advancement:

Like the mission disk, the missions are a series of logical steps. There are no inconsequential missions. Each mission leads to higher stakes within the storyline.

After each mission, Ely tells you what your options are. Following the map above, if your mission was in Phoenix, your options would be Albuquerque or Salt Lake. After those two, you may have two more options. But those threads rejoin at Omaha in a compromise to keep the video and branching to a minimum. The storyline should be a mixture of division points, and reunion points, thus branching and rejoining the plot together.

VI. Commercial Image:

Like Wing Commander, Mortal Combat, Street Fighter, etc., if Crusader is ever going to become a commercial property, (movie, cartoon, books, comic) more care is needed in the crafting and marketing of the image of the game

Also, the staring roles, (Ely, Maxis, Shepherd) need to become full-fledged characters, rather than cardboard cut-outs that only function as mouth pieces for the plot. By carefully shaping these roles we can create a marketing image that can lead to commercial opportunities outside of the gaming industry, (a la Wing Commander.)

Also, the physical world needs to become more defined. (What is the dark history behind the WEC? How far have we advanced in technology?) We even need to invent more colorful nicknames for our world. (Mechs are known as Servos, pod boys are Synths, etc...)

They guy in the red suit is more than just a game. By carefully crafting the Crusader™ image, Loose Cannon will be able to create an Origin flagship property that even EA will rally around.

VII. Future Enhancements:

Many Proposals have been brought up as to the direction of future technology for Crusader. Some have speculated on it including driving vehicles, some say we should have outdoors, some talk about added a flight sim to the engine to propel the Silencer throughout the galaxy. With so many avenues to take, the time should be taken to at least discus what direction the Crusader property is heading. Though all of these options are feasible, the group needs to define what is, and is not in the best interest of the property.

VIII. Job definitions:

For Cru2, the roles of all the players need to be established before any schedules are drawn up. The art director should know to what decree he needs to work on the video production in order to schedule time for art direction. Design need to know how individual NPCs are to be imported, and who will train their animations. (Artists, programmers, designers.) Trigger code and former usecode tasks need to be assigned, (designers, programmers?) This will also help remedy the on going communication problems we have been experiencing.

Without these tasks firmly designated, scheduling for Cru2 will be impossible.

IX. Editor:

With the concerns of shipping the editor with the game, more support will be needed to get the editor in a stable form at the earliest date possible. All direction must point towards making this editor not only stable, but user friendly. Judging from previous engines, the lack of programming resources has lead to a steady decline in the stability and user friendliness of the editor. A commitment must be made early on to insure that a basic quality level must be maintained throughout the project.

X. Longevity:

To design the editor, the life span must be established for the engine.

If this engine is to be used for the Cru2 mission disk, as well as Cru3 and Cru3’s mission disk, a disproportional amount of Cru2’s time should be used to used to develop tools that will benefit all four games. Systems such as a patrol sub-system for NPC, an object property editor (to train items to be doors, guns, etc.,) a damage editor (that works for NPCs as well as items,) a universal trigger  system (allows any item full control over any other item, sound effects, video, etc.) should be established. Investing in the tools for our game will not only strengthen the stability of the current project, but it will guarantee shorter time lines for future projects, be they Crusader™ or other.